CSC291 – Software Engineering Concepts

Lecture 5 & 6: Agile Development

# 1. What is Agile?

Agile means being able to “Deliver quickly. Change quickly. Change often.” It is an iterative approach to software development that delivers multiple software increments and adapts as changes occur.

### Characteristics of Agile Software Development

- Small to medium-sized teams.

- Accommodates changing requirements and changing techniques.

- Emphasizes simple design.

### Agile Methods

- Focus on the code rather than documentation.

- Based on an iterative approach to software development.

- Intended to deliver working software quickly and evolve it to meet changing requirements.

- Aim to reduce overheads in the software process (e.g., limiting documentation) and respond quickly to changing requirements without excessive rework.

# 2. Principles of Agile Methods

- Customer Involvement: Customers are closely involved throughout development. Their role is to provide and prioritize new system requirements and evaluate iterations of the system.

- Incremental Delivery: Software is developed in increments, with the customer specifying the requirements to be included in each increment.

- People Not Process: The skills of the development team should be recognized. Team members should be left to develop their own ways of working.

- Adapt to Change: Expect system requirements to change, and design the system to accommodate these changes.

- Maintain Simplicity: Focus on simplicity in both the software and the development process. Actively work to eliminate complexity wherever possible.

# 3. Agile Methodologies

The main agile methodologies covered in this lecture are:

- eXtreme Programming (XP)

- Scrum

- Kanban

- Lean Development

- Crystal

# 4. Extreme Programming (XP)

Perhaps the best-known and most widely used agile method. Key characteristics:

- New versions may be built several times per day.

- Increments are delivered to customers every 2 weeks.

- All tests must be run for every build – a build is only accepted if all tests pass.

## 4.1 XP Values

- Communication: Be together with your customer and fellow programmers, and talk to each other.

- Simplicity: Use simple design and programming practices, and simple methods of planning, tracking, and reporting.

- Feedback: Test your program and your practices, using feedback to steer the project.

## 4.2 XP Core Practices

- Incremental Planning: Requirements are recorded on story cards. Developers break these stories into development tasks.

- Small Releases: The minimal useful set of functionality providing business value is developed first. Releases are frequent and incrementally add functionality.

- Simple Design: Enough design is carried out to meet the current requirements and no more.

- Test-First Development: An automated unit test framework is used to write tests for new functionality before that functionality is implemented.

- Refactoring: All developers continuously refactor/restructure the code as soon as improvements are found, keeping the code simple and maintainable.

- Pair Programming: Developers work in pairs, checking each other’s work and providing support to always do a good job.

- Collective Ownership: Pairs of developers work on all areas of the system; all developers take responsibility for all of the code. Anyone can change anything.

- Continuous Integration: As soon as work on a task is complete, it is integrated into the whole system. All unit tests must pass after any integration.

- Sustainable Pace: Large amounts of overtime are not acceptable as they often reduce code quality and productivity.

- On-Site Customer: A representative of the end-user is available full time and is a member of the development team, responsible for bringing system requirements to the team.

## 4.3 XP Release Cycle

The XP release cycle follows these steps in a loop:

- Select user stories for this release.

- Break down stories into tasks.

- Plan the release.

- Develop, integrate, and test software.

- Release software.

- Evaluate the system – then repeat.

## 4.4 Story Cards & Task Cards

- Story Cards: Describe how a user will interact with the system (e.g., ‘Downloading and printing an article’ – user selects article, chooses payment method, fills copyright form, article is downloaded and printed).

- Task Cards: Break each story into implementation tasks (e.g., Task 1: Implement principal workflow; Task 2: Implement article catalog and selection; Task 3: Implement payment collection).

# 5. Scrum

Scrum is a lightweight set of interrelated practices and rules to optimize the development environment and reduce organizational overheads. Inspired by a rugby scrum – the whole team works together toward a single goal at a time.

Scrum assumes that the development process is always empirical (not entirely definable or repeatable), and that uncertainties cannot be fully measured. It looks beyond repeatable/defined approaches.

## 5.1 Scrum Phases

- Planning: Requirements are gathered from the customer and a new system is scoped.

- Development Sprints: Developers code and build functions or modules in sprint iterations (typically 30-day cycles).

- Closure: The final product is released and documentation is completed. A Sprint Review meeting is held to check whether goals were achieved.

## 5.2 Scrum Roles

- Product Owner: Defines the features of the product backlog (the prioritized list of customer requirements). Prioritizes based on highest return on investment.

- Scrum Master: The team lead/project manager. Works closely with the Product Owner and is responsible for resolving all problems faced by team members during the life cycle.

- Team: Typically around seven members (can vary by project). Responsible for developing the product and completing tasks assigned by the Product Owner.

## 5.3 Scrum Artifacts

- Product Backlog: A prioritized list of customer requirements prepared by the Product Owner. Higher-priority features are developed first. Maintained by the Product Owner.

- Sprint Backlog: The set of tasks the team commits to completing within the sprint time frame. Maintained by the Scrum Master.

- Burn Down Chart: Tracks sprint progress, release progress, and product progress through graphs. Shows estimated time remaining to complete tasks. Maintained by the Product Owner.

## 5.4 Scrum Process Flow

- Product Backlog (prioritized features) → features assigned to sprint (Sprint Backlog) → backlog items expanded by team.

- 30-day sprint cycle begins – team develops and tests features.

- Daily Standup (Scrum): 15-minute meeting every 24 hours where each member answers: (1) What did you do since last Scrum meeting? (2) Do you have any obstacles? (3) What will you do before the next meeting?

- At the end of the sprint, new functionality is demonstrated to the customer/stakeholders.

## 5.5 Why Scrum Works

- Most defined-model assumptions are removed.

- Constant feedback keeps the team aligned.

- Focused on “What can be done” instead of “Why it can’t be done.”

## 5.6 Scrum Advantages & Disadvantages

- Advantages: Great emphasis on teamwork; team learns and contributes throughout the process; team becomes autonomous and strives for excellence; leadership rotates by phase; management can monitor progress and step in when needed; open environment encourages feedback; evaluation and rewards are based on team performance; reduced need for meetings, authorization, and reporting; iterative delivery every 30 days.

- Disadvantages: Reusability is not considered; prioritization by ROI is not suitable for large-scale projects; welcoming changing requirements at any stage can increase cost and time; 15-minute daily meetings may not be sufficient to address complex problems; late-stage customer feedback can be very difficult to incorporate.

# 6. Kanban

The word ‘Kanban’ is of Japanese origin and is linked to the concept of “just-in-time.” It uses a Kanban board – a table divided into columns that shows every flow of the software production process.

- As development evolves, information in the board changes; when a new task comes into play, a new “card” is created.

- Requires communication and transparency so all team members can see the status of the project at any time.

- Typical columns include: To Do → In Progress → In Testing → Done.

- Focuses on limiting work-in-progress (WIP) and measuring cycle time – how long a task takes from backlog to completion.

- Allows continuous deliveries (no fixed sprint length).

## 6.1 Kanban Advantages & Disadvantages

- Advantages: Provides visibility of all tasks in one project (Completed, In Progress, In Testing, etc.); limits the number of running tasks to improve focus; focuses on cycle time duration; supports continuous delivery.

- Disadvantages: Team members may misinterpret outdated information shown on the board; since there are no fixed timeframes, time-related problems such as delays can occur at every stage.

# 7. Discussion Question

Mughal Brothers Pvt Ltd is the distributor of Qarshi products in Pakistan. The company wants to automate its sale, purchase, and inventory system. They have no prior experience with IT, and no idea of the expected size, cost, or duration of the project.

Suggested Process Model: The Prototyping Model (an evolutionary/agile approach) is most suitable here because requirements are unclear and the client has no IT experience. Building a prototype first will allow them to explore and refine their requirements through hands-on interaction, before committing to full development.

# Key Points

- Agile prioritizes working software, customer collaboration, responding to change, and individuals over processes and tools.

- The five core agile principles are: customer involvement, incremental delivery, people over process, adapt to change, and maintain simplicity.

- XP is the most widely used agile method – it uses story cards, task cards, pair programming, test-first development, and continuous integration.

- Scrum organizes work into 30-day sprints with defined roles (Product Owner, Scrum Master, Team) and artifacts (Product Backlog, Sprint Backlog, Burn Down Chart).

- The daily Scrum standup is a 15-minute meeting answering: what was done, what obstacles exist, and what will be done next.

- Kanban is a visual, just-in-time method using a board with columns to track task flow and limit work-in-progress; it supports continuous delivery without fixed sprints.

Reading: Chapter 3: Agile Development – Software Engineering: A Practitioner’s Approach

Resource: https://sites.google.com/cuilahore.edu.pk/sec